InterviewPilot AI

Implementation Blueprint — Days 2 to 10

AB Talks 60-Day Claude AI Challenge — 10-Day Capstone  |  Single Source of Truth for Build & Deployment

This blueprint is project-specific to InterviewPilot AI, as scoped in the accompanying PRD (v1.0). It assumes each remaining day may start in a fresh AI conversation — every day's section is self-contained enough to resume work without redesigning the architecture. Do not change the tech stack, database schema, or core workflow defined below without updating this document.

# How to Use This Blueprint

- Each day has a fixed objective. Complete it fully before moving to the next day — do not skip ahead.

- At the start of each day, paste that day's full section into a new AI conversation along with 'Continue building InterviewPilot AI from this point' — it contains everything needed to proceed.

- Do not redesign the architecture mid-build. If a change feels necessary, note it and revisit after v1.0 is deployed.

- Screenshots noted under 📸 should be saved locally (e.g., /screenshots/day-N/) — they will be used in the final README and demo prep.

- All manual steps outside the code editor (account creation, dashboard clicks, deployment UI) must be explained step by step with actual button/menu names, and must wait for your confirmation and a screenshot before proceeding — per your standing rules.

# Locked Architecture Decisions

## Tech Stack

| Layer | Choice | Why this fits you |
| --- | --- | --- |
| Frontend | React (Vite) | Modern, component-based, huge community support, deploys easily to free static hosts, matches your existing JS skill. |
| Backend | Python + FastAPI | Leverages your existing Python comfort; FastAPI is beginner-friendly, has automatic docs, and is lightweight to deploy. |
| Database | SQLite (file-based) via SQLAlchemy | Zero setup, no external service to configure, perfect for session data with TTL expiry; easy to swap later if needed. |
| PDF Text Extraction | pdfplumber (Python) | Reliable, actively maintained, simple API, works well for standard resume PDFs. |
| AI Provider | Anthropic Claude API (claude-sonnet-4-6) | Required for the Claude Challenge; used for both question generation and feedback evaluation. |
| Hosting — Frontend | Vercel (free tier) | Beginner-friendly, connects directly to GitHub, auto-deploys on push. |
| Hosting — Backend | Render (free tier) | Simple Python web service hosting with environment variable support, beginner-friendly dashboard. |
| Version Control | GitHub | Already familiar to you; will also host the portfolio-facing documentation. |

## Project Structure (created Day 2, used throughout)

interviewpilot-ai/

├── frontend/                  # React (Vite) app

│   ├── src/

│   │   ├── components/        # UploadResume, RoleSelect, Interview, Report

│   │   ├── pages/              # HomePage, InterviewPage, ReportPage

│   │   ├── api/                # api.js (calls to backend)

│   │   ├── App.jsx

│   │   └── main.jsx

│   ├── package.json

│   └── .env                    # VITE_API_BASE_URL

├── backend/                    # FastAPI app

│   ├── app/

│   │   ├── main.py             # FastAPI entrypoint

│   │   ├── routes/             # resume.py, interview.py, report.py

│   │   ├── services/           # pdf_extractor.py, ai_client.py, mock_ai.py

│   │   ├── models.py           # SQLAlchemy models

│   │   ├── database.py         # DB engine/session setup

│   │   └── schemas.py          # Pydantic request/response models

│   ├── requirements.txt

│   └── .env                    # ANTHROPIC_API_KEY, DATABASE_URL

├── screenshots/                # day-by-day screenshots for README

├── docs/                       # architecture diagram, API docs

├── .gitignore

└── README.md

## Database Schema (locked, used from Day 3 onward)

- Table: sessions — id (UUID, PK), created_at, expires_at, resume_text, role, status

- Table: questions — id (PK), session_id (FK), category, question_text, order_index

- Table: answers — id (PK), question_id (FK), answer_text, submitted_at

- Table: reports — id (PK), session_id (FK), overall_score, strengths (JSON), weaknesses (JSON), suggestions (JSON), revision_topics (JSON), next_practice_plan (text), per_answer_feedback (JSON), created_at

Session expiry: a background task (or check-on-read) compares expires_at to now and treats/deletes expired sessions. expires_at = created_at + 24 hours, set at session creation.

DAY 2

Project Setup & Environment Foundation

🎯  Objective

Set up the complete project skeleton (frontend + backend), local dev environment, GitHub repository, and Anthropic API key — with the mock AI layer in place so building can start immediately.

📖  What I'll Learn

- How a React (Vite) + FastAPI project is structured and connected

- Environment variable management for secrets

- Setting up a GitHub repo with a proper .gitignore from day one

🛠  Features to Build

- Empty-but-running frontend app

- Empty-but-running backend API with a health-check endpoint

- SQLite database file created with the locked schema

- Mock AI service returning placeholder questions/feedback

📝  Step-by-Step Implementation Plan

- Install Node.js (LTS) and Python 3.11+ if not already installed; verify with `node -v`, `npm -v`, `python3 --version`.

- Create the root folder `interviewpilot-ai/` and initialize git: `git init`.

- Scaffold frontend: `npm create vite@latest frontend -- --template react`, then `cd frontend && npm install`.

- Scaffold backend: create `backend/app/` structure manually per the Project Structure section above; create a Python virtual environment: `python3 -m venv venv`, activate it, then `pip install fastapi uvicorn sqlalchemy python-multipart pdfplumber anthropic python-dotenv`.

- Freeze backend dependencies: `pip freeze > backend/requirements.txt`.

- Write `backend/app/main.py` with a FastAPI app and a single `GET /health` route returning `{"status": "ok"}`.

- Write `backend/app/database.py` to configure SQLAlchemy with SQLite (`interviewpilot.db`), and `backend/app/models.py` with the four locked tables (Session, Question, Answer, Report).

- Run a one-time script to create the tables (`Base.metadata.create_all(engine)`) and confirm `interviewpilot.db` is created.

- Write `backend/app/services/mock_ai.py` with two functions: `generate_mock_questions(resume_text, role)` returning 8-10 hardcoded sample questions across the 5 categories, and `generate_mock_feedback(questions, answers)` returning a hardcoded sample report matching the Report schema.

- Confirm the frontend dev server runs (`npm run dev`) and backend runs (`uvicorn app.main:app --reload`) at the same time, on different ports.

- Create `.gitignore` (node_modules, venv, .env, *.db, __pycache__) at the root.

- Create the GitHub repository (guided manual step — see below) and push the initial skeleton.

- Sign up for Anthropic API access and generate an API key (guided manual step — see below); store it in `backend/.env` as `ANTHROPIC_API_KEY=...` — never commit this file.

📂  Files & Folders to Create or Modify

- frontend/ (Vite scaffold)

- backend/app/main.py

- backend/app/database.py

- backend/app/models.py

- backend/app/services/mock_ai.py

- backend/requirements.txt

- backend/.env (local only, gitignored)

- .gitignore

- README.md (placeholder)

🔗  APIs, Libraries & Tools

- Anthropic Console (account + API key creation only today — not yet called from code)

🧪  Testing Tasks

- Visit `http://localhost:5173` and confirm the default Vite page loads

- Visit `http://localhost:8000/health` and confirm `{"status":"ok"}` is returned

- Confirm `interviewpilot.db` file exists after running the table-creation script

- Call `generate_mock_questions()` from a Python shell and confirm it returns 8-10 items

🐞  Common Issues & Debugging Tips

- `npm create vite` fails silently → delete the folder and retry, ensure Node version is 18+.

- `ModuleNotFoundError` in Python → confirm the virtual environment is activated before installing/running.

- CORS errors when frontend later calls backend → note now, will configure FastAPI CORS middleware on Day 3 when the first real request is wired up.

- `.env` accidentally committed → remove with `git rm --cached backend/.env` and confirm `.gitignore` includes it before the next commit.

✅  End-of-Day Checklist

- Frontend and backend both run locally without errors

- Database file created with all 4 tables

- Mock AI functions return well-formed sample data

- GitHub repo created and initial skeleton pushed

- Anthropic API key obtained and stored in local .env only

📸  Expected Project State & Screenshots to Capture

- Vite default page running in browser

- `/health` endpoint response in browser

- Terminal showing both servers running

- GitHub repo page showing initial commit

➡️  Handoff Notes for Next Day

Project skeleton is running end-to-end locally with a mock AI layer. Day 3 will build the resume upload + PDF extraction feature and the first real frontend-to-backend API call.

DAY 3

Resume Upload & PDF Extraction

🎯  Objective

Build the full resume upload experience: file upload UI, backend PDF text extraction, editable review step, and manual-paste fallback — creating a session in the database.

📖  What I'll Learn

- Handling file uploads in FastAPI (multipart/form-data)

- Extracting text from PDFs with pdfplumber

- Designing a graceful fallback UX for a step that can fail

🛠  Features to Build

- Resume upload page (drag/drop or file picker, PDF only)

- Backend endpoint that extracts text and creates a session

- Editable text review screen

- Manual paste fallback if extraction fails or returns very little text

📝  Step-by-Step Implementation Plan

- Backend: add CORS middleware to `main.py` allowing the frontend's local origin.

- Backend: create `backend/app/services/pdf_extractor.py` with `extract_text(file_bytes) -> str` using pdfplumber; return empty string on failure (never raise unhandled).

- Backend: create `backend/app/routes/resume.py` with `POST /api/session/start` accepting a PDF file, calling `extract_text`, creating a new `Session` row (new UUID, expires_at = now + 24h, resume_text = extracted text, status='draft'), and returning `{session_id, extracted_text, extraction_success}`.

- Backend: add `PATCH /api/session/{session_id}/resume` to let the user save edited/pasted resume text back to the session.

- Frontend: build `UploadResume` component — file input restricted to `.pdf`, upload button, loading spinner while waiting for extraction.

- Frontend: after upload, show an editable `<textarea>` pre-filled with `extracted_text`; if `extraction_success` is false or text is under ~50 characters, show a clear message: 'We couldn't read your PDF automatically — please paste your resume text below.'

- Frontend: 'Continue' button calls the PATCH endpoint with final resume text, then navigates to the role selection step.

- Frontend: create `src/api/api.js` with a small wrapper around `fetch`/`axios` pointed at `VITE_API_BASE_URL` (set in `frontend/.env` as `http://localhost:8000`).

- Test with 3-4 different real PDF resumes (different formats/fonts) to see how extraction behaves.

📂  Files & Folders to Create or Modify

- backend/app/services/pdf_extractor.py

- backend/app/routes/resume.py

- backend/app/schemas.py (SessionStartResponse, ResumeUpdateRequest)

- frontend/src/components/UploadResume.jsx

- frontend/src/api/api.js

- frontend/.env

🔗  APIs, Libraries & Tools

- pdfplumber (local Python library, no external calls)

🧪  Testing Tasks

- Upload a normal text-based PDF resume — confirm extracted text is readable

- Upload a scanned/image-only PDF — confirm graceful fallback message appears

- Edit the extracted text and confirm it saves correctly to the session in the database

- Try uploading a non-PDF file — confirm it's rejected with a clear message

🐞  Common Issues & Debugging Tips

- CORS errors → confirm `allow_origins` in FastAPI includes the exact frontend dev URL (e.g. `http://localhost:5173`).

- pdfplumber returns empty text on scanned PDFs → expected; this is exactly what the fallback UX is for, not a bug to fix today.

- Large PDF causes slow upload → add a simple file size limit (e.g. 5MB) with a friendly error message.

- Session not found later → double check the session_id returned from `/api/session/start` is the one being sent in subsequent calls.

✅  End-of-Day Checklist

- User can upload a PDF and see extracted text

- User can edit extracted text before continuing

- Fallback path works when extraction fails

- A new row appears in the sessions table for every upload

- Frontend successfully talks to backend with no CORS errors

📸  Expected Project State & Screenshots to Capture

- Upload screen

- Editable extracted text screen

- Fallback message screen (simulate by uploading an image-only PDF)

- Database row showing a saved session (via a simple DB viewer or debug endpoint)

➡️  Handoff Notes for Next Day

Sessions are created with saved resume text. Day 4 will add role selection and wire up personalized question generation (still against the mock AI layer).

DAY 4

Role Selection & Personalized Question Generation (Mocked)

🎯  Objective

Build the role selection screen and the question-generation flow end-to-end using the mock AI layer, so the full UI/data path is proven before real Claude calls are introduced.

📖  What I'll Learn

- Structuring AI prompts for multi-category, structured output (even before calling the real API)

- Designing a clean request/response contract between frontend and backend for AI-driven features

- Storing structured AI output (multiple questions with categories) relationally

🛠  Features to Build

- Role selection dropdown (12 roles + Other)

- 'Generate Questions' action that produces 8-10 categorized questions

- Questions saved to the database, linked to the session

- Question list preview screen before starting the interview

📝  Step-by-Step Implementation Plan

- Frontend: build `RoleSelect` component with the 12 fixed roles + 'Other' (revealing a text input) as decided in the PRD.

- Backend: add `PATCH /api/session/{session_id}/role` to save the selected/custom role to the session.

- Backend: design the exact mock question-generation prompt contract now, even though it's mocked — define `generate_questions(resume_text, role) -> list[{category, question_text}]` in `mock_ai.py` so the real Claude version (Day 5) is a drop-in replacement with the same signature.

- Backend: add `POST /api/session/{session_id}/questions` that calls `generate_questions(...)`, saves each question as a row (with category + order_index), and returns the ordered list.

- Ensure the mock generator returns questions spanning all 5 categories from the PRD (resume-based, technical, behavioral, project-based, situational) — this validates the UI can render category labels correctly before real AI output arrives.

- Frontend: build a 'Questions Preview' screen listing all generated questions with their category tags, and a 'Start Interview' button.

- Frontend: handle loading and error states for the question-generation call (this will matter more once real API latency is introduced).

📂  Files & Folders to Create or Modify

- frontend/src/components/RoleSelect.jsx

- frontend/src/pages/QuestionsPreviewPage.jsx

- backend/app/routes/interview.py

- backend/app/services/mock_ai.py (extended)

- backend/app/schemas.py (RoleUpdateRequest, QuestionResponse)

🔗  APIs, Libraries & Tools

- None external yet — still using mock_ai.py

🧪  Testing Tasks

- Select each of the 12 roles and confirm it saves correctly

- Select 'Other' and enter a custom role, confirm it's saved as free text

- Generate questions and confirm exactly 8-10 are returned, spanning multiple categories

- Refresh the page and confirm questions persist (fetched from DB, not regenerated)

🐞  Common Issues & Debugging Tips

- Questions regenerate on every page refresh → guard the generate-questions endpoint so it's only called once per session (check if questions already exist first).

- Category values inconsistent (typos like 'Behavioural' vs 'Behavioral') → define an exact fixed list of 5 category strings as constants shared between backend and frontend.

- 'Other' role text not saving → confirm the frontend sends the typed value, not the literal string 'Other', to the backend.

✅  End-of-Day Checklist

- Role selection (including Other) works and persists

- Question generation produces 8-10 categorized questions from the mock layer

- Questions are stored in the database linked to the correct session

- Questions preview screen displays cleanly with category labels

📸  Expected Project State & Screenshots to Capture

- Role dropdown open showing all options

- Custom 'Other' role input

- Questions preview screen with category tags visible

➡️  Handoff Notes for Next Day

Full question-generation pipeline works end-to-end on mock data. Day 5 replaces the mock question generator with a real Claude API call using the same function signature — no other code should need to change.

DAY 5

Real Claude API Integration — Question Generation

🎯  Objective

Replace the mock question generator with real calls to the Claude API, using a well-structured prompt that reliably returns categorized, personalized questions.

📖  What I'll Learn

- Calling the Anthropic Claude API from a Python backend

- Prompt engineering for structured JSON output

- Parsing and validating AI responses safely before saving to a database

🛠  Features to Build

- Real, resume-and-role-personalized question generation via Claude

- Structured JSON output parsing with validation

- Environment-based switch between mock and real AI (for safe local testing)

📝  Step-by-Step Implementation Plan

- Confirm `ANTHROPIC_API_KEY` is present in `backend/.env` and loaded via `python-dotenv`.

- Create `backend/app/services/ai_client.py` with a Claude client setup using the official `anthropic` Python SDK.

- Write `generate_questions_live(resume_text, role) -> list[{category, question_text}]` with the exact same signature as the mock version from Day 4.

- Design the prompt to explicitly instruct Claude to: read the resume text and role, generate 8-10 questions, distribute them across the 5 fixed categories (resume-based, technical, behavioral, project-based, situational/problem-solving), and respond ONLY in strict JSON matching a defined schema — no preamble text.

- Parse the JSON response defensively: strip markdown code fences if present, use `json.loads` in a try/except, and fall back to the mock generator with a logged warning if parsing fails.

- Add an environment flag `USE_MOCK_AI=true/false` in `.env` so `interview.py` can call either `generate_questions_live` or the mock version without code changes — keep this for the rest of the build for fast, free local testing.

- Test with 3-4 different resumes and roles, checking category balance and question quality each time.

- Add basic error handling for API failures (timeout, rate limit, invalid key) — return a clear error to the frontend rather than crashing.

📂  Files & Folders to Create or Modify

- backend/app/services/ai_client.py

- backend/app/routes/interview.py (updated to branch on USE_MOCK_AI)

- backend/.env (add USE_MOCK_AI, confirm ANTHROPIC_API_KEY)

🔗  APIs, Libraries & Tools

- Anthropic Claude API (Messages endpoint, model: claude-sonnet-4-6)

🧪  Testing Tasks

- Set USE_MOCK_AI=false and generate questions for at least 3 different resume/role combinations

- Verify questions are genuinely personalized (reference actual resume content, not generic)

- Verify category distribution is reasonable across the 5 categories

- Deliberately test with a very short/sparse resume to see how gracefully the AI handles limited input

- Test error handling by temporarily using an invalid API key

🐞  Common Issues & Debugging Tips

- Claude adds explanatory text before/after the JSON → strengthen the prompt with an explicit 'respond with ONLY valid JSON, no other text' instruction, and keep the markdown-fence-stripping fallback in the parser.

- Rate limit or timeout errors → add a retry-once mechanism with a short delay before falling back to an error message.

- Questions too generic despite resume input → make the prompt explicitly reference specific resume fields (e.g. 'Ask about the specific technologies and projects mentioned below') rather than a vague instruction.

- API key not loading → confirm `.env` is in `backend/` (not root) and `load_dotenv()` is called before the client is created.

✅  End-of-Day Checklist

- Real Claude-generated questions work reliably across multiple test resumes/roles

- JSON parsing handles edge cases without crashing

- Mock/live switch works via .env for fast local iteration

- Errors from the API are handled gracefully, not as crashes

📸  Expected Project State & Screenshots to Capture

- Questions preview screen showing real, personalized Claude-generated questions

- Terminal/logs showing a successful Claude API call

➡️  Handoff Notes for Next Day

Real question generation is live and reliable. Day 6 builds the mock interview answering flow (frontend) so users can respond to these questions in sequence.

DAY 6

Mock Interview Flow — Answering Questions

🎯  Objective

Build the sequential mock interview experience where users answer each generated question, with the ability to navigate back and forth, and finalize/submit the full interview.

📖  What I'll Learn

- Managing multi-step form state in React

- Designing a session-based (no-login) 'save as you go' data flow

- Structuring a clean, focused single-workflow UI

🛠  Features to Build

- One-question-at-a-time interview screen

- Back/forward navigation between questions with answers preserved

- Answer auto-save (or save-on-navigate) to the backend

- Final 'Submit Interview' action that locks the session for evaluation

📝  Step-by-Step Implementation Plan

- Backend: add `PUT /api/question/{question_id}/answer` to create or update the `Answer` row for a given question.

- Backend: add `GET /api/session/{session_id}/interview` returning the session's questions plus any existing answers, for resuming/navigating.

- Backend: add `POST /api/session/{session_id}/submit` that marks the session status as 'submitted' (locks further answer edits) and returns confirmation — this will later trigger report generation on Day 7.

- Frontend: build `InterviewPage` with a progress indicator (e.g. 'Question 3 of 9'), the current question text and category tag, a textarea for the answer, and Previous/Next navigation buttons.

- Frontend: save the current answer to the backend whenever the user clicks Next/Previous (not only at the very end), so no progress is lost.

- Frontend: on the last question, replace 'Next' with a 'Submit Interview' button; show a confirmation step ('You won't be able to edit answers after submitting — continue?') before calling the submit endpoint.

- Frontend: after successful submission, navigate to a 'Generating your report...' loading screen (report generation itself is built Day 7).

- Handle the edge case of an empty answer — allow it, but visually flag unanswered questions in the progress indicator.

📂  Files & Folders to Create or Modify

- frontend/src/pages/InterviewPage.jsx

- frontend/src/components/QuestionCard.jsx

- backend/app/routes/interview.py (extended with answer + submit routes)

- backend/app/schemas.py (AnswerRequest, InterviewStateResponse)

🔗  APIs, Libraries & Tools

- None new — internal endpoints only

🧪  Testing Tasks

- Answer a few questions, navigate back, confirm previous answers are still shown

- Refresh the browser mid-interview and confirm progress is not lost (reloaded from backend)

- Leave a question blank and confirm it's visually flagged but doesn't block progress

- Submit the interview and confirm the session status changes to 'submitted' in the database

- Attempt to edit an answer after submission and confirm it's correctly blocked

🐞  Common Issues & Debugging Tips

- Answers lost on refresh → confirm `GET /api/session/{id}/interview` is called on page load to rehydrate state, not just relying on React state.

- Race condition saving answers rapidly while navigating → debounce the save call or ensure it completes before navigation proceeds.

- Submit button clickable multiple times → disable it immediately on click and show a loading state.

✅  End-of-Day Checklist

- User can answer, navigate back/forth, and not lose progress

- Answers persist correctly to the database per question

- Submission correctly locks the session

- Unanswered questions are visually flagged but don't block submission

📸  Expected Project State & Screenshots to Capture

- Mid-interview screen showing progress indicator and a question

- Navigation back to a previous question showing the saved answer

- Submission confirmation dialog

- 'Generating your report' loading screen

➡️  Handoff Notes for Next Day

Users can now complete a full mock interview and submit it. Day 7 builds the AI evaluation that turns submitted answers into the full Interview Readiness Report — first mocked, then wired to Claude.

DAY 7

AI Feedback & Interview Readiness Report

🎯  Objective

Generate the full Interview Readiness Report — per-answer feedback, overall score, strengths, weaknesses, improvement suggestions, revision topics, and a next-practice plan — using the real Claude API, and display/export it.

📖  What I'll Learn

- Prompting Claude for multi-part structured evaluation output

- Designing a report data model that's easy to render and export

- Building a polished, recruiter-worthy results screen

🛠  Features to Build

- Real AI evaluation of all submitted answers together

- Full Interview Readiness Report matching the PRD's required fields

- Report display screen

- Report export (PDF or HTML download)

📝  Step-by-Step Implementation Plan

- Backend: extend `mock_ai.py` with `generate_report_mock(questions, answers)` returning a fully-shaped sample report (all fields from the locked Report schema) for fast frontend development.

- Backend: extend `ai_client.py` with `generate_report_live(questions, answers)` — same signature — that sends all Q&A pairs to Claude in one call with a prompt instructing it to return strict JSON containing: overall_score (0-100), strengths (list), weaknesses (list), suggestions (list), revision_topics (list), next_practice_plan (string), and per-question feedback (list matched to question IDs).

- Backend: add `POST /api/session/{session_id}/report` (called right after submit) that generates the report (mock or live per USE_MOCK_AI), saves it to the `reports` table, and returns it.

- Backend: add `GET /api/session/{session_id}/report` to fetch a previously generated report (for re-viewing without regenerating).

- Backend: add `GET /api/session/{session_id}/report/export` returning a downloadable PDF or HTML version of the report (a simple server-rendered HTML-to-PDF using a lightweight library, or a clean printable HTML page, is sufficient for v1.0).

- Frontend: build `ReportPage` displaying the overall score prominently, then clearly labeled sections for strengths, weaknesses, suggestions, revision topics, next practice plan, and an expandable per-question feedback list.

- Frontend: add a 'Download Report' button calling the export endpoint.

- Test the live report generation against several different interview transcripts (strong answers, weak answers, mixed) to confirm the AI's evaluation is sensible and well-differentiated.

📂  Files & Folders to Create or Modify

- backend/app/services/ai_client.py (extended)

- backend/app/services/mock_ai.py (extended)

- backend/app/routes/report.py

- backend/app/schemas.py (ReportResponse)

- frontend/src/pages/ReportPage.jsx

- frontend/src/components/ScoreCard.jsx

🔗  APIs, Libraries & Tools

- Anthropic Claude API (Messages endpoint) — evaluation call

- Lightweight HTML/PDF export library (e.g. a Python HTML-to-PDF tool, or serve a clean printable HTML page as the 'export')

🧪  Testing Tasks

- Generate a report from a strong mock interview (thorough answers) and confirm the score/feedback reflects that

- Generate a report from a weak/sparse mock interview and confirm the score/feedback reflects that too (differentiation check)

- Confirm all PRD-required report fields are present and populated, not empty

- Download/export the report and confirm it renders cleanly outside the app

- Reload the report page and confirm it fetches the saved report rather than regenerating (and costing another API call)

🐞  Common Issues & Debugging Tips

- Report generation call times out with many questions → keep the prompt efficient (batch all Q&A pairs in one call, not one call per question) as already planned; increase backend request timeout if needed.

- Score feels arbitrary or inconsistent → tighten the prompt with a clear rubric description (e.g. clarity, relevance, depth, structure) for Claude to apply consistently.

- JSON parsing fails on a long response → reuse the same defensive parsing pattern from Day 5 (strip fences, try/except, fallback).

- Export formatting looks broken → keep the exported layout intentionally simple and clean rather than trying to replicate the full app UI.

✅  End-of-Day Checklist

- Full report generation works reliably via the real Claude API

- All PRD-required fields are present and meaningfully differentiated between strong/weak interviews

- Report page displays cleanly and is easy to read

- Export/download works and produces a usable file

📸  Expected Project State & Screenshots to Capture

- Full report screen showing score + all sections

- Exported PDF/HTML report opened outside the app

- Per-question feedback expanded view

➡️  Handoff Notes for Next Day

The entire core workflow — upload, role, questions, interview, report — is now functionally complete end-to-end with real Claude integration. Day 8 focuses on end-to-end testing, UI polish, and session expiry, preparing the app for deployment.

DAY 8

End-to-End Testing, UI Polish & Session Expiry

🎯  Objective

Harden the complete workflow through structured testing, polish the UI/UX for a professional look, and implement the 24-hour session expiry — making the app demo-ready before deployment.

📖  What I'll Learn

- Manual end-to-end test planning for a multi-step workflow

- Implementing time-based data expiry

- UI polish techniques that meaningfully improve perceived quality (loading states, empty states, error states)

🛠  Features to Build

- 24-hour session auto-expiry

- Consistent loading/error/empty states across every screen

- Polished visual styling (spacing, typography, color, responsiveness)

- A short 'How it works' landing section on the homepage

📝  Step-by-Step Implementation Plan

- Backend: implement session expiry — on any session-read endpoint, check `expires_at` against current time; if expired, return a clear 'session expired' response instead of stale data (a scheduled cleanup job is optional; check-on-read is sufficient for v1.0).

- Backend: add a simple cleanup script/endpoint that deletes expired sessions and their related rows, and note how to run it periodically (manually for now; can be automated later).

- Frontend: audit every screen (upload, role select, questions preview, interview, report) for three states: loading, error, and empty/edge-case — ensure each has a clear, friendly message, not a blank screen or console error.

- Frontend: apply consistent styling — a defined color palette, consistent spacing, readable typography, and a simple, clean layout across all pages (this is a portfolio piece — visual polish matters).

- Frontend: build a short homepage with a title, one-line description, and a 'Start New Interview' call-to-action, plus a brief 'How it works' 3-step visual (Upload → Practice → Get Feedback).

- Run a full manual end-to-end pass at least 3 times, using different resumes and roles each time, timing how long the full flow takes.

- Test on both desktop browser width and a mobile-width browser window to catch major responsiveness issues (pixel-perfect mobile design is not required, but it shouldn't be broken).

- Fix any bugs found during this testing pass before moving to deployment.

📂  Files & Folders to Create or Modify

- backend/app/routes/ (expiry checks added across relevant routes)

- backend/app/services/cleanup.py

- frontend/src/pages/HomePage.jsx (polished)

- frontend/src/styles/ (global styling, theme variables)

- All existing components (polish pass)

🔗  APIs, Libraries & Tools

- None new

🧪  Testing Tasks

- Manually expire a session (set expires_at in the past directly in the DB) and confirm the app handles it gracefully

- Run the full flow 3+ times end-to-end without errors

- Test with an unusually short resume, an unusually long resume, and a resume with unusual formatting

- Resize the browser to mobile width and confirm nothing is broken/overlapping

- Deliberately trigger an API error (e.g. disconnect internet briefly) and confirm the UI shows a friendly message, not a crash

🐞  Common Issues & Debugging Tips

- Expired session shows a blank/broken screen → ensure the frontend explicitly checks for and handles an 'expired' response type from the backend.

- Inconsistent spacing/styling across pages → centralize shared style values (colors, spacing units, fonts) in one place rather than repeating inline styles.

- Slow perceived performance during AI calls → ensure every AI-triggering action shows an immediate loading indicator, even if the call itself can't be sped up.

✅  End-of-Day Checklist

- Session expiry works correctly and is handled gracefully in the UI

- Every screen has clear loading/error/empty states

- Visual styling is consistent and professional across the whole app

- Full end-to-end flow tested successfully at least 3 times

- No major responsiveness issues on mobile-width screens

📸  Expected Project State & Screenshots to Capture

- Polished homepage

- Expired session message screen

- Mobile-width view of the interview screen

- Error state example (e.g. failed upload)

➡️  Handoff Notes for Next Day

The application is feature-complete, tested, and polished. Day 9 covers full deployment: backend to Render, frontend to Vercel, environment variables, and end-to-end verification on the live URL.

DAY 9

Deployment — Backend, Frontend & Live Verification

🎯  Objective

Deploy the backend to Render and the frontend to Vercel, configure environment variables and CORS for production, and verify the entire workflow works correctly on the public live URL.

📖  What I'll Learn

- The full process of deploying a Python backend and a static/SPA frontend independently

- Managing environment variables and secrets in a hosting platform (not just locally)

- Debugging deployment-specific issues (CORS, build failures, environment mismatches)

🛠  Features to Build

- Publicly accessible backend API (Render)

- Publicly accessible frontend application (Vercel)

- Production environment variables configured securely

- Verified end-to-end workflow on the live deployed URL

📝  Step-by-Step Implementation Plan

- Push the final, tested Day-8 code to GitHub (guided manual step — commit and push).

- Create a Render account and a new Web Service connected to the GitHub repo's `backend/` folder (guided manual step: Render Dashboard → New → Web Service → connect repo → set root directory to `backend` → set build command `pip install -r requirements.txt` → set start command `uvicorn app.main:app --host 0.0.0.0 --port $PORT`).

- Add environment variables in Render's dashboard (guided manual step: Environment tab → Add Environment Variable) for `ANTHROPIC_API_KEY` and `USE_MOCK_AI=false` — never commit these values to GitHub.

- Confirm the SQLite database approach works on Render's filesystem for this capstone's scope (ephemeral storage is acceptable for 24-hour session data); note this as a known constraint, not a bug.

- Deploy and wait for the build to succeed; test the live backend URL's `/health` endpoint directly in the browser (guided manual step, with screenshot confirmation).

- Update `frontend/.env` (or Vercel's environment variable settings) so `VITE_API_BASE_URL` points to the live Render backend URL, not localhost.

- Update backend CORS settings to allow the eventual Vercel frontend domain (can use a wildcard for testing, then narrow it once the Vercel URL is known).

- Create a Vercel account and import the GitHub repo (guided manual step: Vercel Dashboard → Add New → Project → import repo → set root directory to `frontend` → framework preset Vite → set environment variable `VITE_API_BASE_URL`).

- Deploy and wait for the build to succeed; open the live Vercel URL (guided manual step, with screenshot confirmation).

- Run the full end-to-end workflow on the live public URL exactly as a stranger would: upload resume → select role → generate questions → complete interview → view/download report.

- Fix any production-only issues found (commonly: CORS, environment variable typos, build command errors) and redeploy as needed.

📂  Files & Folders to Create or Modify

- No new files expected — this day is configuration and deployment, not new code, unless bugs require fixes

- render.yaml or Render dashboard config (if used)

- vercel.json (if needed for SPA routing)

🔗  APIs, Libraries & Tools

- Render (backend hosting)

- Vercel (frontend hosting)

🧪  Testing Tasks

- `/health` responds correctly from the live backend URL

- Full workflow completes successfully on the live frontend URL with zero manual intervention

- Test from a different device/network if possible (e.g. phone on mobile data) to confirm it's genuinely public

- Confirm no API keys or secrets are visible in the deployed frontend's network requests or source

🐞  Common Issues & Debugging Tips

- CORS errors in production → double-check the exact deployed frontend URL (including https://) is listed in the backend's allowed origins.

- Build fails on Render → check the build logs for the exact error (commonly a missing dependency in requirements.txt).

- Frontend deployed but shows blank page → check browser console for errors; commonly a missing/incorrect `VITE_API_BASE_URL` environment variable at build time on Vercel (Vite env vars are baked in at build time, so redeploy after changing them).

- Backend 'sleeps' on free tier and first request is slow → note this as a known free-tier limitation and mention it in the README rather than treating it as a bug.

✅  End-of-Day Checklist

- Backend live and responding at its public Render URL

- Frontend live and responding at its public Vercel URL

- Full end-to-end workflow verified successfully on the live URLs

- No secrets exposed in the deployed frontend

- Both live URLs saved for the README and demo

📸  Expected Project State & Screenshots to Capture

- Render dashboard showing a successful deploy

- Vercel dashboard showing a successful deploy

- Live app homepage at its public URL

- Full completed report screen on the live deployed app

➡️  Handoff Notes for Next Day

InterviewPilot AI is fully deployed and publicly accessible. Day 10 focuses on final documentation (README, architecture diagram), GitHub polish, and demo preparation for recruiters.

DAY 10

Documentation, GitHub Polish & Demo Preparation

🎯  Objective

Finalize professional documentation, polish the GitHub repository, and prepare a confident recruiter-facing demo — completing the capstone with a portfolio-ready deployed product.

📖  What I'll Learn

- Writing a professional README that communicates product thinking, not just code

- Structuring a GitHub repo to look production-grade at a glance

- Preparing and rehearsing a concise technical demo

🛠  Features to Build

- No new product features — this day is documentation, presentation, and demo readiness

📝  Step-by-Step Implementation Plan

- Write the final `README.md` including: project title and one-line pitch, problem statement, live demo link, key features list, tech stack, architecture overview (with the diagram from below), setup/local installation instructions, screenshots of the core flow, and a 'Future Scope' section matching the PRD.

- Create a simple architecture diagram (frontend ↔ backend ↔ database, with the Claude API as an external service) — a clean drawn or diagrammed image is sufficient; save it into `docs/` and embed it in the README.

- Add screenshots collected across Days 2-9 into a `screenshots/` folder and reference the best 4-6 in the README for a quick visual walkthrough.

- Review commit history for clarity; if messy, it's acceptable to leave as-is for a capstone, but ensure the final commit message clearly marks 'v1.0 release'.

- Tag the final commit as `v1.0` on GitHub (guided manual step: repo → Releases → Draft a new release → tag v1.0).

- Do a final live-URL smoke test (the exact same end-to-end flow from Day 9) to confirm nothing has regressed.

- Prepare a short demo script: a 2-3 minute walkthrough order (problem → live upload → role select → questions → interview answer → report), so the demo tells a story, not just clicks through screens.

- Rehearse the demo at least once, timing it, and note the live URL and GitHub URL to have ready to share.

📂  Files & Folders to Create or Modify

- README.md (final)

- docs/architecture-diagram.png (or similar)

- screenshots/ (curated selection)

- LICENSE (optional but recommended, e.g. MIT)

🔗  APIs, Libraries & Tools

- None new

🧪  Testing Tasks

- Full smoke test of the live deployed app one final time

- Have someone unfamiliar with the project follow the README's setup instructions locally, if possible, to confirm they're clear (optional but valuable)

- Click every link in the README (live demo, GitHub, screenshots) to confirm none are broken

🐞  Common Issues & Debugging Tips

- README feels generic → make sure it explicitly states the specific problem InterviewPilot AI solves and who it's for, not just a feature list.

- Screenshots inconsistent in size/quality → crop and resize consistently before embedding in the README.

- Demo runs long or gets stuck waiting on AI responses → have a pre-completed example session ready as a backup path in case live generation is slow during the actual demo.

✅  End-of-Day Checklist

- README is complete, clear, and includes the live demo link

- Architecture diagram is included and accurate

- Repository is tagged v1.0

- Demo script is written and rehearsed

- Final smoke test passed on the live URL

📸  Expected Project State & Screenshots to Capture

- Final README as rendered on GitHub

- GitHub release page showing the v1.0 tag

- Full demo flow, captured as a short set of final screenshots or a short recording if desired

➡️  Handoff Notes for Next Day

Capstone complete. InterviewPilot AI is deployed, documented, and demo-ready as a recruiter-facing portfolio project — fulfilling the Day 10 success criteria defined in the PRD.